SuperPrice Sprint Planning Notes

Team: P1-03

Sprint: 0

Date: 29/07/23

Attended: Daniel Azoor, Brian Tran, Tyler Xia, Michael Xie, Andy Than

Scrum Master: Brian Tran

Product Owner: Tyler Xia

Development team: Daniel Azoor, Michael Xie, Andy Than

1. Goal

*Complete our SRS and all relevant planning (i.e. user stories, testing criteria, ER diagrams, architecture diagram, etc.) for the development of our service, the SuperPrice App.*

1. Duration of the sprint

*3 weeks*

1. What is the team’s vision for this sprint?

*The planning documentation and diagrams will all be moved from the product backlog to the sprint backlog, as the goal for this sprint is to be fully prepared and have a well-constructed plan for development to begin in the following sprint (see the GitHub for a full list of items in this spring backlog).*

*Following this sprint, the product will not yet have any working features, as this sprint is dedicated completely to planning rather than beginning our implementation without being properly prepared. We will instead be completing wireframes, user stories, ER & architecture diagrams & our SRS document, to ensure that our implementation will fill the customer’s need and our time will not be wasted on superfluous features.*

1. Estimation in story points

*Out of a range of 0 to 10 story points, the average of points across the items in this sprint was 6, as voted by the team. Considering this sprint is entirely planning and writeups, we feel very comfortable estimating that this sprint will not be as high effort as what we expect our more implementation heavy sprints to be. Whilst planning may still warrant significant effort in its correct and proper completion, hence the overall score of 6, we anticipate implementation will produce more issues and roadblock, meaning more effort in those sprints.*