SuperPrice Sprint Planning Notes

Team: P1-03

Sprint: 2

Date: 10/09/23

Attended: Daniel Azoor, Brian Tran, Tyler Xia, Michael Xie, Andy Than

Scrum Master: Brian Tran

Product Owner: Tyler Xia

Development team: Daniel Azoor, Michael Xie, Andy Than

1. Goal

*Implement the more niche or less important functions of the SuperPrice app and ensure all previous functions are completely bug free and functioning perfectly, essentially completing the final stages of the development of the service.*

1. Duration of the sprint

*3 weeks*

1. What is the team’s vision for this sprint?

*All remaining items will be moved from the product backlog to the sprint backlog, such as database implementation for user details and frontend setup for user registration. As this is our last planned sprint, the product backlog must be completely emptied to have a completed product by the end of the sprint (see GitHub board for specifics of the sprint backlog).*

*The shippable version after this sprint should be a completed product that conforms to our customers vision of the product. Including all the features mentioned in planning like searching & filtering capabilities, a shopping cart, user registration & account management, product comparison and all other features outlined by the customer.*

1. Estimation in story points

*Out of a range of 0 to 10 story points, the average of points across the items in this sprint was ~8, as voted by the team. As the majority of important and more difficult features were pushed into the previous sprint, we expect this sprint to require somewhat less effort to implement the features required by the end.*