SuperPrice Sprint Retro Notes

Team: P1-03

Sprint: 0

Date: 19/08/23

Attended: Daniel Azoor, Brian Tran, Tyler Xia, Michael Xie, Andy Than

Scrum Master: Brian Tran

Product Owner: Tyler Xia

Development team: Daniel Azoor, Michael Xie, Andy Than

## 1. Things That Went Well

*We were able to divide our efforts across the sprint backlog very well and achieve all the tasks we set out to complete. We were also pleased with the amount of work we allocated to this sprint from the product backlog, as we felt the amount of work completed by all members was very sufficient.*

## 2. Things That Could Have Gone Better

*We feel slightly more frequent communication would have been beneficial across the team, as occasionally work efforts would overlap with two members working on the same work independently.*

## 3. Things That Surprised Us

*We found collaborating and logging our work in the GitHub project board to be somewhat confusing at first, however our scrum master, Brian, was able to help us understand and set it up.*

## 4. Lessons Learned

*From this we’ve learned the importance of constantly keeping the rest of the team up to date on what we’re working on and our progress, something we are committing to doing for the following sprints. We also have gained an appreciation for the fact that we all have differing strengths across the team, and will not hesitate to reach out should an individual become stuck and require the teams assistance.*

## 5. Final Thoughts

*Whole team mandatory attendance to the sprint planning to ensure tasks are divided equally and everyone feels comfortable with their allocated work.*

*Constant messages in our MS Teams channel regarding our current work and its progress*

Do not write more than 2 pages for each of the sprint. Replace the the highlighted yellow hints by your text.