**Planned features**

|  |  |
| --- | --- |
| **Feature** | **Completed / Dropped** |
| Search for a product | Milestone 2 |
| Filter a product by brand, category etc | Milestone 3 |
| Sort products by name, price etc | Milestone 3 |
| Add products to cart | Milestone 3 |
| Remove products from cart | Milestone 3 |
| View cart | Milestone 3 |
| Register for an account | Milestone 2 |
| Login to an account | Milestone 2 |
| Logout from an account | Dropped |
| Write reviews | Dropped |
| Edit reviews | Dropped |
| View review history | Dropped |
| Save delivery details to an account | Milestone 3 |
| Online payment for orders | Dropped |
| Checkout an order for delivery | Milestone 3 |
| Select a time slot for the delivery to arrive | Milestone 3 |
| View purchase history | Dropped |
| Receive notifications about new deals and offers | Dropped |

**Dropped features**

The decision to drop the feature allowing users to read and write reviews on items was made due to prioritization. We had to allocate efforts to ensure the most critical features were implemented first. While reviews are a valuable feature to engage the users and can assist them in making informed decisions on products, other functionalities, such as the price comparison, adding items to the cart, detailed product information and item search were deemed more important and were focused on first. These features directly address the immediate and necessary requirements of the application, whereas user reviews were not necessary for users to purchase and compare items. Similarly, the feature to receive notifications about new deals and offers as well as the feature to log the user out was dropped for the same reason. While the notifications feature would help inform users about new deals and offers that have appeared, the estimated amount of time and resources to implement this feature was not worth the tradeoff of having less robust core features. There were also some technical limitations and issues that prevented us from implementing the feature to view a purchase history or log a user out.